# TAO Implementation Guide

TAO MVP Technical Roadmap & Implementation Plan
Version 1.0

# 1. Purpose

This document defines the implementation roadmap for the TAO MVP. It converts the approved vision, functional requirements, software design documents and engineering handbook into an executable development plan.

# 2. MVP Objectives

Deliver a working end-to-end AI recruitment platform within 4–5 months.

Complete the backend before starting Angular.

Maintain production-quality architecture from day one.

Prioritize working software over optional enhancements.

# 3. Technology Stack

| Area | Choice |
| --- | --- |
| Backend | .NET 10 (or latest LTS), ASP.NET Core Minimal APIs |
| Architecture | Vertical Slice + CQRS + MediatR |
| ORM | Entity Framework Core |
| Validation | FluentValidation |
| Database | SQL Server |
| AI | Ollama (MVP) via ILLMProvider abstraction |
| Logging | Serilog |
| Testing | xUnit + FluentAssertions |
| Frontend | Angular (after backend completion) |
| Container | Docker (code execution planned for MVP) |

# 4. Solution Creation

Create TAO.sln.

Create projects: TAO.Api, TAO.Acquire, TAO.Assess, TAO.AI, TAO.Shared, TAO.Contracts.

Configure dependency injection and solution references.

Set up CI-ready folder structure.

# 5. Development Phases

| Phase | Focus | Deliverables |
| --- | --- | --- |
| Phase 1 | Foundation | Authentication, Organizations, Tenant support, Shared infrastructure, Logging, EF Core, Solution setup. |
| Phase 2 | TAO Acquire | Campaigns, Job Profiles, Resume Upload, Resume Matching, Assessment Strategy, Invitations. |
| Phase 3 | TAO Assess | Assessment Session, Question Generation, Browser IDE, AI Interview, Evaluation, Reports. |
| Phase 4 | Platform | Configuration, Dashboard, Administration, Monitoring, Documentation updates. |
| Phase 5 | Angular | Recruiter Portal followed by Candidate Portal. |

# 6. Milestones

M1: Solution compiles with CI and architecture in place.

M2: TAO Acquire functional end-to-end.

M3: TAO Assess functional end-to-end.

M4: Integrated platform demo (Acquire → Assess).

M5: Angular UI and MVP release candidate.

# 7. Git Strategy

Branches: main, develop, feature/*

One feature per branch.

Merge only after tests pass and checklist review.

# 8. Definition of Done

Functional requirement implemented.

Unit tests added where applicable.

Logging and validation included.

Architecture rules respected.

Documentation updated if design changed.

# 9. Out of Scope for MVP

Voice interviews

Advanced proctoring

Prompt management portal

Database-per-tenant

AI task dispatcher

Multiple AI providers per assessment

# 10. Success Criteria

The MVP is successful when a recruiter can create a campaign, upload resumes, receive AI-ranked candidates, approve an assessment strategy, invite candidates, conduct AI-driven assessments and receive evidence-based technical recommendations through TAO.